## Slide 1
FSO Consultancy – Interim update

## Slide 2: Status
NAME | TOPIC | DATE
WORKSHOP 1 | Observability Strategy Vision | 2024.06.25
WORKSHOP 2 | Data-Centre Vision | 2024.06.26
WORKSHOP 3 | Application Integration Layer | 2024.07.01
WORKSHOP 4 | Application Client Layer | 2024.07.01
WORKSHOP 5 | Networks | 2024.07.02
WORKSHOP 6 | Server Session | 2024.07.04
WORKSHOP 7 | Service Management Session | 2024.07.05
WORKSHOP 8 | Database Session | 2024.07.05
WORKSHOP 9 | Storage & Backups/Recovery Session | 2024.07.08
WORKSHOP 10 | Access Session | 2024.07.09
WORKSHOP 11 | Unisys TSG Session | 2024.07.11
WORKSHOP 12 | Citrix - Remote Access Session | 2024.07.15
WORKSHOP 13 | Application Integration Layer II | 2024.07.16
WORKSHOP 14 | CMDB Session | 2024.07.22
WORKSHOP 15 | Key infrastructure services & supportive applications | 2024.08.07
Discovery | finished
Analysis | 70%

## Slide 3: PTSB SWOT (Observability)
STRENGTHS | WEAKNESSES | OPPORTUNITIES | THREATS
Strong APM and EUM solution for the most critical applications | Tool sprawl combined with monitoring gaps Siloed environments (Unibanks, Data Centers) Imperfect incident management processes (War-rooms with 20-30 people) SMEs are not “connected” to monitoring data, RCA and troubleshooting is fully manual | Comprehensive CMDB with processes in place SMAX could do more Log analytics not yet properly implemented Event correlation is not yet implemented AppDynamics could do more Splunk PoV ThousandEyes PoV | OCP environment DORA
Notes: Weaknesses – slight typo, should be “fully manual”
Network Monitoring and ThousandEyes – still in italics

## Slide 4: Observability value stream
DATA COLLECTION
DATA STORING, FORWARDING AND RETENTION
DATA PROCESSING
EFFECTIVE USE OF THE DATA
ACTIONS
IF…
- NO DATA IS COLLECTED,
- THE COLLECTED DATA IS NOT STORED AND NOT FORWARDED,
- THE DATA IS NOT PROCESSED, CLASSIFIED, ENRICHED, CORRELATED,
- THE PROCESSED DATA IS NOT USED EFFECTIVELY,
- THE RELEVANT PEOPLE CAN’T ACCESS TO THE RESULTS,
- NO ACTIONS ARE TAKEN BASED ON THE INSIGHTS,
THEN THERE IS NO OBSERVABILITY.

## Slide 5
Maturity Level
Evolution Stage
NPM
Server Infrastructure
Ping
Hope & Pray
Component Monitoring
Advanced Reactive
Proactive
Predictive
AIPA
AIOps
CM
No
Monitoring
APM
Network Infrastructure
Database
DEM
Observability
Component monitoring
LEVEL 0
LEVEL 1
LEVEL 2
LEVEL 3
LEVEL 4
CURRENT
TARGET
Log
Analytics
NPM | Network Performance Management
APM | Application Performance Management
DEM | Digital Experience Management
AIOps | Artificial Intelligence for Operations
AIPA | Artificial Intelligence Predictive Analytics
CM | Continuous Management
Observability maturity

## Slide 6: Data collection (to-be recommendation)
Presentation and Business Logic Tier application components and services
Server infrastructure
Access tier & middleware systems
Client tier
Network infrastructure
Data-center & Cloud environment
Databases
AGENTLESS INFRASTRUCTURE MONITORING
AGENTLESS INFRASTRUCTURE MONITORING
AGENTLESS INFRASTRUCTURE MONITORING
AGENT-BASED APM
AGENT-BASED APM
REAL USER MONITORING
AGENT-BASED USER SYNTHETICS
OPERATIONAL LOG COLLECTION
OPERATIONAL LOG COLLECTION
AGENT-BASED INFRASTRUCTURE MONITORING for critical applications
OPERATIONAL LOG COLLECTION
OPERATIONAL LOG COLLECTION
AGENT-BASED DB MON
OPERATIONAL LOG COLLECTION
AGENT-BASED API SYNTHETICS
AGENT-BASED NETWORK SYNTHETICS
AGENT-BASED API SYNTHETICS
AGENTLESS DB MON
AVERAGE
EXCELLENT
GOOD
POOR OR NOT IMPLEMENTED
Current levels at PTSB:
NETWORK TRAFFIC ANALYSIS

## Slide 7: Data types, storing and forwarding (to-be recommendation)
 | RAW AND COMPUTED METRICS STORED LOCALLY AND ACCESSED BY METRIC BROWSER | RAW AND COMPUTED EVENTS STORED LOCALLY AND ACCESSED BY EVENT BROWSER, AND FORWARDED TO AIOPS | TRACES, SPANS STORED LOCALLY AND ACCESSED BY TRACE ANALYTICS UI TRACE EVENTS FORWARDED TO AIOPS | LOGS ARE ACCESSED BY LOG BROWSER, LOG EVENTS FORWARDED TO AIOPS | CONFIGURATION INFORMATION ACCESSED BY CMDB GUI AND DATA IS USED BY AIOPS FOR ENRICHMENT | EVENT DATABASE ACCESSED BY LOG BROWSER, DETECTED INCIDENTS FORWARDED TO ITSM OR ALERT MANAGEMENT
AGENT-BASED APM |  |  |  | (PARTIAL) |  | 
AGENT-BASED USER SYNTHETICS |  |  |  |  |  | 
AGENTLESS INFRASTRUCTURE MONITORING |  |  |  | (PARTIAL) |  | 
CENTRAL OPERATIONAL LOG COLLECTION |  |  |  |  |  | 
CMDB |  |  |  |  |  | 
AIOPS |  |  |  |  |  | 

## Slide 8: Data processing (to-be recommendation)
AGENTLESS INFRASTRUCTURE MONITORING
AGENT-BASED APM
AGENT-BASED USER SYNTHETICS
OPERATIONAL LOG COLLECTION
CMDB
AIOPS
Noise reduction
Enrichment
Correlation
Anomaly detection
Incident creation
enrichment
events
proactive alerts &
incidents

## Slide 9: Effective use of the data | As-is capability heat map
OPERATIONAL CAPABILITIES
MONITORING CAPABILITIES
OBSERVABILITY CAPABILITIES
Data center environment monitoring
Server infrastructure components and services monitoring
Client tier monitoring
Database components and services monitoring
Access tier components and services monitoring
Network infrastructure components and services monitoring
Application components and services monitoring
Event clustering
Alert noise reduction
Incident enrichment
Data visualization (dashboards, charts)
Context-rich RCA
Anomaly detection
Predictive analytics
Dynamics thresholds
Reporting
Capacity management
Automation and orchestration
Troubleshooting
Missing
Limited
Medium
Good
Excellent
Configuration and asset management
Connecting SMEs to the data
Service level monitoring
Integration capabilities
serving
serving
serving
Vendor and contract management
Log management
Incident management
Change management
Service management
Backup/recovery
Security management
Not included in discovery
Disaster recovery
Compliance and audit
Problem management
Service Dashboards

## Slide 10: Actions (to-be recommendation)
AIOPS
ALERT MANAGEMENT
ITSM
proactive alerts
incidents
manual incidents
On-call management
Maintenance-work management
Automatizations
Runbooks
Links to troubleshooting tools
auto incidents
SMS
EMAIL
PUSH
ORCHESTRATION
automations
CALL
notifications

## Slide 11: Reference to-be architecture
Applications
Databases
Critical infrastructure
Network, SAN
Server hosts, environment
Virtualization / Cloud
Logs
Client Tier
Code injection
Synthetic Agents
APM Agents
DB Agents
Machine Agents
WMI, SNMP, SSH
Platform APIs
SNMP, NetFlow, config files
Log Agents, SSH, FTP, NFS, Samba
APM, DB Monitoring, Critical Infrastructure Monitoring, Real User Monitoring, Synthetic tests
DEM on Synthetics
Infrastructure Monitoring
Storage
SNMP, APIs
Log Management and Analytics
AIOps Platform
Alert management, ITSM
CMDB
enrichment
incidents
alerts
METRICS, EVENTS, LOGS, TRACES
EVENTS
RESOURCES
!!! TOOLS ARE JUST EXAMPLES !!!

## Slide 12: Requirements
NEED / REQUIREMENT | PRIORITY | SOURCE
Data center visibility | Low | Workshop 02 ¦ Data-centre vision Workshop 06 ¦ Server hosts
Increase APM coverage for microservices | Medium | Workshop 03 ¦ Application integration
Automations for VMs | Low | Workshop 06 ¦ Server hosts
Automations for CMDB | Medium | Workshop 07 ¦ ITSM
Address ITSM issues (Efficiency, CMDB) | High | Workshop 07 ¦ ITSM
Proactive incident management | High | Workshop 07 ¦ ITSM Workshop 09 ¦ Storage & backups
Eliminate IT operational silos and improve incident handling | Medium | Workshop 11 ¦ Unisys TSG
Automations for Mainframes | Low | Workshop 11 ¦ Unisys TSG
Address SCOM issues | Medium | Workshop 08 ¦ Databases Workshop 12 ¦ Citrix
Remove/replace low-value tools | Medium | Workshop 13 ¦ Application integration II
Remove/replace redundant tools | Medium | Workshop 13 ¦ Application integration II
Standardization and centralization of observability tools | Medium | Workshop 13 ¦ Application integration II
Better utilize the CMDB for improving IT operations and strategic decision-making | Medium | Workshop 14 ¦ CMDB
Streamline processes and reduce manual workload | Medium | Workshop 14 ¦ CMDB
!!! ANALYSIS IS STILL IN PROGRESS !!!

## Slide 13: Value proposition canvas
GAINS | What is expected or needed?
JOBS |
What do you need to do?
PAINS |
What do you experience during the job?
GAIN CREATORS | What you will receive
PAIN REDUCERS | What pain we take away
OBSERVABILITY PRODUCTS, SERVICES
Cost savings
Reduced MTTR
Improved collaboration
Less downtime
Alert noise
Repetitive, manual tasks
Reactive incident management
Incident resolution
Problem management
Service management
Continuous improvement
Silos and communication gaps
Event clustering
Alert noise reduction
Incident enrichment
Data visualization (dashboards, charts)
Context-rich RCA
Anomaly detection
Predictive analytics
Dynamics thresholds
Connecting SMEs to the data
Service level
monitoring
Log analytics
Service dashboards
Proactive incident management
Time-saving
Complexity reduction
Silo breaking
SEE NEXT SLIDE…

## Slide 14: Roadmap
 | PHASE1 | PHASE2 | PHASE3 | PHASE4
TACTICAL |  |  |  | 
TOOLS |  |  |  | 
PROCESSES |  |  |  | 
PEOPLE |  |  |  | 
Proof of Concepts
Governance Framework for Observability Strategy
Standardizations
Central Log Management and Analytics
Digital Experience Monitoring & Network Synthetics
Consolidate Infrastructure Monitoring
AIOps Deployment
CMDB, Alert Management and ITSM Integrations with AIOps
Deploy / Configure Automation Tools
Responsibility Matrix
Competency Developement
Define Automation Goals and Objectives
Design and Deploy Automation Framework
Develop Automation Processes
Automated Reports
AIOps driven Incident Prioritization and Routing
Automations for repetitive manual tasks
Alert noise reduction
Event clustering, enrichment
Anomaly detection
Automated incident generation
Context-rich RCA
Complete APM for containerized applications
Engineering dashboards with drilldown capabilities
Proactive monitoring
Service-level monitoring
Service dashboards
!!! DRAFT !!!
Runbooks
Central Team for Observability
Revise Incident Management Processes
DELIVERED CAPABILITIES
Automation Modules

## Slide 15: Q&A